WEBSITE TECHNICAL SPECIFICATION

Samari Kuhsor Corporate and Product Catalogue Website

Legal entity: QOIM

Commercial brand: Самари Кӯҳсор / Samari Kuhsor

Production facility: Tem, Khorog, GBAO, Republic of Tajikistan

| Document version | 1.0 |
| --- | --- |
| Date | 26 June 2026 |
| Target public launch | 9 September 2026 |
| Document purpose | Requirements for design, development, content, testing and deployment |

Prepared as a working Terms of Reference for the web development team

# Document Control

| Client / legal entity | QOIM |
| --- | --- |
| Public-facing brand | Samari Kuhsor |
| Primary website type | Corporate website and product catalogue |
| Primary languages | Tajik, Russian and English |
| Phase 1 status | Informational website; no e-commerce checkout |

# Contents

1. Project Context and Strategic Direction

2. Objectives, Audiences and Scope

3. Brand and Legal Architecture

4. Languages and URL Structure

5. Information Architecture and Sitemap

6. Page-by-Page Requirements

7. Product Catalogue and Data Model

8. User Experience and Visual Design

9. Content Management System

10. Functional Requirements

11. Non-Functional Requirements

12. SEO and Structured Data

13. Performance, Accessibility and Security

14. Technical Architecture

15. Analytics and Reporting

16. Content Governance and Publishing Workflow

17. Testing, Deployment and Operations

18. Implementation Schedule

19. Deliverables and Acceptance Criteria

Appendix A. Required Content Inputs

Appendix B. References

Important positioning decision Samari Kuhsor is the public commercial brand. QOIM is the legal entity and must appear in the footer, legal policies, contact details, certificates and formal downloads. The website must not present QOIM or Samari Kuhsor as a government body.

# 1. Project Context and Strategic Direction

QOIM is developing a food and beverage production facility in Tem, Khorog, GBAO. The commercial brand Samari Kuhsor will initially present four product categories: direct-pressed apple juice, apricot jam, tomato paste and non-carbonated drinking water.

The website should establish the company as a modern Tajik producer connected to the Pamir region, local agricultural resources, responsible processing, quality control and professional packaging. The site must communicate trust without making claims that are not yet supported by approved recipes, laboratory testing or certificates.

## 1.1 Recommended market position

A Tajik food and beverage brand with a clear regional identity.

Modern production and packaging rather than a purely traditional or handmade image.

Products inspired by the Pamir region and local agricultural resources.

A credible partner for retailers, distributors, institutions and development partners.

## 1.2 Core message

Recommended umbrella message A Tajik brand. A modern production facility. Products inspired by the Pamir region.

# 2. Objectives, Audiences and Scope

## 2.1 Website objectives

Present QOIM and the Samari Kuhsor brand professionally.

Provide an accurate and visually strong product catalogue.

Build confidence through information about production, hygiene, packaging and quality control.

Provide verified corporate, legal and contact information.

Generate distributor, wholesale, supplier and partnership inquiries.

Publish company news, launch milestones, photographs, videos and downloadable documents.

## 2.2 Primary audiences

| Audience | Primary need | Desired action |
| --- | --- | --- |
| Consumers | Understand the brand, products, packaging and availability | Explore products and contact the company |
| Retailers and distributors | Review formats, specifications and commercial readiness | Submit a wholesale or distributor inquiry |
| Government and institutions | Confirm enterprise identity, production location and development relevance | Access official corporate information |
| Suppliers and partners | Understand current production categories and procurement needs | Submit a supplier or cooperation proposal |
| Media and public | Access approved news, imagery and company background | Use official information and contact the media focal point |

## 2.3 Phase 1 scope

Multilingual public website in Tajik, Russian and English.

Corporate pages, President page, product catalogue, production and quality pages.

News, photo/video gallery, downloads, contact and distributor inquiry forms.

Content management system with role-based publishing workflow.

Responsive design, SEO, analytics, accessibility, security and backups.

## 2.4 Out of scope for Phase 1

Online payment and e-commerce checkout.

Consumer user accounts or loyalty programme.

ERP, warehouse or accounting integration.

Live stock availability and automated wholesale pricing.

Public recruitment portal beyond a basic vacancy/contact form.

# 3. Brand and Legal Architecture

| Element | Approved name | Website usage |
| --- | --- | --- |
| Legal entity | QOIM | Footer, legal pages, certificates, formal downloads and contact/legal details |
| Commercial brand | Самари Кӯҳсор / Samari Kuhsor | Main navigation, logo, product pages and public marketing content |
| Production location | Tem, Khorog, GBAO, Republic of Tajikistan | Contact, About, Production and footer |
| Brand slogan | Тозагӣ аз табиат | Logo lock-up and selected brand sections |
| English support line | Purity from Nature | Optional supporting text, subject to brand approval |

## 3.1 Recommended footer disclosure

Footer wording Samari Kuhsor is a commercial brand of QOIM. Production facility: Tem, Khorog, GBAO, Republic of Tajikistan.

# 4. Languages and URL Structure

The website shall be fully available in Tajik, Russian and English. Tajik should be the default language unless the client decides otherwise before development begins. Each language version must be manually reviewed; automatic translation is not acceptable for final public content.

| Language | Prefix | Example |
| --- | --- | --- |
| Tajik | /tj/ | /tj/mahsulot/obi-nushoki |
| Russian | /ru/ | /ru/products/drinking-water |
| English | /en/ | /en/products/drinking-water |

The language selector must be visible in the desktop header and mobile menu.

Switching language should open the equivalent translated page, not the homepage.

Each translation must have an independent publication status and review date.

Search engines must receive correct hreflang and canonical metadata.

# 5. Information Architecture and Sitemap

The proposed structure is intentionally broader than a simple brochure. It supports brand presentation, product discovery, institutional credibility and business inquiries while remaining manageable for a small content team.

| Level 1 | Level 2 | Purpose |
| --- | --- | --- |
| Home | - | Brand overview, products, trust, news and contact conversion |
| About Us | About the Brand; Our Story; Production Facility; Mission and Values | Company identity and background |
| Products | Apple Juice; Apricot Jam; Tomato Paste; Drinking Water | Product catalogue and technical consumer information |
| Production & Quality | Production Process; Quality Control; Packaging; Local Raw Materials | Trust-building and process transparency |
| Tajikistan | President of the Republic of Tajikistan; About Tajikistan; National Symbols (optional) | Institutional context without presenting the company as governmental |
| News & Media | Company News; Photo Gallery; Video Gallery | Updates and public communications |
| Downloads | Catalogue; Product Sheets; Certificates; Corporate Documents | Controlled document publication |
| Partners | Distributor and Cooperation Information | Lead generation |
| Contact Us | Contact Form; Map; Legal Details | Corporate contact and inquiries |
| Legal | Privacy Policy; Terms of Use; Cookie Policy | Compliance and transparency |

## 5.1 Recommended top navigation

Desktop menu Home ¦ About Us ¦ Products ¦ Production & Quality ¦ News ¦ Tajikistan ¦ Contact

The President page should exist, as requested, but placing it under a Tajikistan menu is preferable to making it a dominant commercial menu item. This reduces the risk that users interpret the private company as a state institution.

# 6. Page-by-Page Requirements

## 6.1 Home page

Hero area with logo, product group image, Pamir visual context, short message and two calls to action.

Four product cards with image, name, size, packaging and link.

Short brand introduction and meaning of the name.

Production facility block with location and manufacturing categories.

Quality and process indicators.

Latest three news items.

Interactive location map and contact summary.

Final distributor/cooperation call to action.

## 6.2 About Us

About the brand and meaning of Samari Kuhsor.

QOIM as legal entity and operator of the brand.

Mission, vision and values.

Production location and regional development relevance.

Company milestones, presented only after verification.

## 6.3 President of the Republic of Tajikistan

The current President of the Republic of Tajikistan is Emomali Rahmon. The page must use the official presidential website as the authoritative source and must be reviewed before launch because office-holder information is time-sensitive. [1]

Official portrait obtained from an authorised official source.

Official name and title.

Short, neutral biography rather than a copied full biography.

Brief section on national priorities relevant to domestic production, entrepreneurship, processing, employment and regional development.

Prominent external link to the official website of the President.

Source note identifying official state resources.

Mandatory disclaimer The page must not imply that the President endorses QOIM or Samari Kuhsor, that the enterprise is state-owned, or that the company is an official government body.

## 6.4 Product catalogue

Grid/list view with category filters.

Search by product name and package format.

Cards showing image, product name, net quantity, packaging and “View Product”.

No retail price unless explicitly approved.

Downloadable catalogue and product data sheets.

## 6.5 Standard product detail page

Product name

Hero image and gallery

Short description

Ingredients

Nutrition table

Net quantity / container volume

Packaging material

Closure type

Storage conditions

Shelf life

Conditions after opening

Production address

Certification status

Downloadable technical sheet

Distributor inquiry button

## 6.6 Production and Quality

Raw-material reception and inspection.

Fruit and vegetable processing stages.

Water treatment and PET bottle blowing.

Pasteurisation, filling, closure, cooling, labelling and packaging.

Cleaning, hygiene, traceability and laboratory controls.

Packaging formats and closure systems.

## 6.7 News and Media

News posts with date, category, featured image, gallery and attachments.

Photo galleries and videos with captions and alt text.

Social sharing metadata and stable page URLs.

Categories for construction, equipment, training, launch, products and partnerships.

## 6.8 Contact Us

| Field | Required | Notes |
| --- | --- | --- |
| Full name | Yes | Individual submitting the inquiry |
| Company | Conditional | Required for distributor/supplier inquiries |
| Email | Yes | Validated format |
| Telephone / WhatsApp | Yes | Country code supported |
| Country | Yes | Dropdown or searchable field |
| Reason for contact | Yes | General, wholesale, distribution, supplier, employment, media |
| Message | Yes | Minimum and maximum length |
| Consent checkbox | Yes | Required before submission |
| Attachment | Optional | Restricted formats and size; malware scanning |

# 7. Product Catalogue and Data Model

## 7.1 Initial product range

| Product | Package | Initial website name | Publication cautions |
| --- | --- | --- | --- |
| Apple juice | 1,000 ml clear glass bottle | Direct-Pressed Apple Juice | Claims such as 100% natural, no added sugar or no preservatives require technical approval. |
| Apricot jam | 212–228 ml clear glass jar | Apricot Jam | Website should show final net weight in grams after filling trials. |
| Tomato paste | 500 ml clear glass jar | Tomato Paste | Publish soluble-solids concentration and net weight only after recipe approval. |
| Drinking water | 500 ml and 1.5 L PET bottles | Non-Carbonated Drinking Water | Do not call it spring, mountain or mineral water without documented classification. |

## 7.2 Product record fields

| Group | Field | Requirement |
| --- | --- | --- |
| Identity | Product ID / SKU | Unique and immutable internal identifier |
| Identity | Name in Tajik, Russian and English | Independent multilingual fields |
| Identity | Slug | Editable but unique per language |
| Description | Short and full descriptions | Separate fields with approval status |
| Composition | Ingredients and allergen statement | Structured, editable and versioned |
| Nutrition | Nutrition table | Values, units and serving basis |
| Packaging | Net quantity, container volume, material, closure | Separate fields, not embedded in prose |
| Storage | Shelf life and storage after opening | Date-reviewed and compliance-approved |
| Media | Hero image, gallery, label artwork | Alt text and copyright/source metadata |
| Compliance | Certificate status and technical sheet | Draft / approved / expired status |
| SEO | Title, description, share image | Per language |
| Governance | Owner, reviewer, last review date | Required for publication |

## 7.3 Illustrative product visual direction

| Apple juice catalogue concept | Apricot jam catalogue concept |
| --- | --- |
| Tomato paste catalogue concept | Drinking water catalogue concept |

These images are design concepts, not final regulated label artwork. Product photography and label text must be replaced with approved production assets before launch.

# 8. User Experience and Visual Design

## 8.1 Design principles

Clean, premium and trustworthy rather than visually crowded.

Regional identity without making every screen a mountain poster.

Strong product photography and simple information hierarchy.

Mobile-first layouts suitable for slower connections.

Clear distinction between corporate, product, institutional and legal content.

## 8.2 Colour system

| Role | Colour direction | Application |
| --- | --- | --- |
| Primary | Dark green | Navigation, headings, footer and trust elements |
| Secondary | Leaf green | Icons, highlights and natural-product cues |
| Accent | Orange / amber | Calls to action and fruit-product accents |
| Neutral | Warm white / cream | Backgrounds and content surfaces |
| Water line | Blue | Water product pages and labels |
| Tomato line | Red | Tomato-specific accents, used sparingly |

## 8.3 Typography and media

Use a readable sans-serif for body text and an optional restrained serif/display typeface for headings.

Do not use text baked into images for essential information.

Provide responsive WebP/AVIF derivatives and retain full-resolution originals.

Photograph products on white background and in regional/lifestyle settings.

Include factory, equipment, personnel, raw materials and packaging imagery after the facility is ready.

# 9. Content Management System

## 9.1 Editable content

Pages and navigation.

Products and product technical data.

News, galleries and videos.

President page and official external links.

Contact details and maps.

Downloads and certificates.

SEO metadata and social images.

Translations and publication status.

## 9.2 Roles and permissions

| Role | Permissions | Restriction |
| --- | --- | --- |
| Super Administrator | Full technical and content access | Limited to authorised senior staff |
| Content Manager | Pages, products, news, media and downloads | Cannot change system/security settings |
| Translator | Assigned language versions | Cannot publish without approval |
| Technical / Compliance Reviewer | Product claims, shelf life, ingredients, certificates | No infrastructure access |
| Media Manager | Images, videos and galleries | Cannot edit legal/product technical data |
| Contact Manager | View and respond to inquiries | No publishing rights |

## 9.3 Publishing workflow

Required workflow Draft → Technical Review → Language Review → Management Approval → Published

# 10. Functional Requirements

| ID | Requirement | Priority | Acceptance evidence |
| --- | --- | --- | --- |
| FR-001 | The site shall provide Tajik, Russian and English versions. | Must | Equivalent pages can be opened in all three languages. |
| FR-002 | The CMS shall support separate translation status and review dates. | Must | Editors can manage each language independently. |
| FR-003 | The product catalogue shall support categories and filters. | Must | Users can display product groups without reloading the full site. |
| FR-004 | Each product shall have a structured detail page. | Must | Required fields are rendered from CMS data. |
| FR-005 | The site shall include a President page sourced from official resources. | Must | Page contains source note and official external link. |
| FR-006 | Contact and distributor forms shall send notifications and save submissions. | Must | Submission appears in CMS and email notification is received. |
| FR-007 | Forms shall implement validation, consent and anti-spam protection. | Must | Invalid/spam submissions are rejected appropriately. |
| FR-008 | Downloads shall display language, file type, version, date and size. | Should | Document list shows the required metadata. |
| FR-009 | News posts shall support galleries, video and attachments. | Should | Content manager publishes a test multimedia article. |
| FR-010 | The CMS shall provide role-based access and audit history. | Must | User permissions and change logs are demonstrated. |
| FR-011 | The site shall provide site search. | Should | Search returns pages, products, news and downloads. |
| FR-012 | Telephone, email, WhatsApp and map links shall be trackable events. | Should | Analytics test confirms event capture. |

# 11. Non-Functional Requirements

| ID | Area | Requirement | Target |
| --- | --- | --- | --- |
| NFR-001 | Responsive design | All public pages shall work at common mobile, tablet and desktop widths. | No horizontal scrolling; no clipped content |
| NFR-002 | Browser support | Current major versions of Chrome, Edge, Firefox and Safari. | Functional parity for public features |
| NFR-003 | Availability | Production site shall use monitored hosting and automated recovery procedures. | Target 99.5% monthly availability excluding approved maintenance |
| NFR-004 | Backups | Automated database and media backups with tested restoration. | Daily backups; documented restore test |
| NFR-005 | Maintainability | Content updates shall not require code changes. | Editors can manage pages/products in CMS |
| NFR-006 | Scalability | Architecture shall support new products, languages and pages. | No redesign required for normal catalogue growth |
| NFR-007 | Observability | Errors, uptime and failed form deliveries shall be monitored. | Alerts to designated administrators |
| NFR-008 | Ownership | QOIM shall receive source code, credentials and documentation. | Handover checklist signed |

# 12. SEO and Structured Data

Unique title and description for every indexable page.

Readable multilingual URLs and canonical URLs.

XML sitemap and robots.txt.

hreflang links between equivalent language pages.

Open Graph and social sharing metadata.

Breadcrumb navigation.

301 redirects when a URL changes.

Alt text and descriptive filenames for images.

Structured data using Organization for QOIM, Brand for Samari Kuhsor, Product for products, BreadcrumbList for navigation and Article for news. Schema.org defines these standard types and properties. [5]

# 13. Performance, Accessibility and Security

## 13.1 Performance

The development team shall target the “good” Core Web Vitals thresholds: Largest Contentful Paint no more than 2.5 seconds, Interaction to Next Paint no more than 200 milliseconds and Cumulative Layout Shift no more than 0.1, measured at the 75th percentile where field data is available. [3]

Responsive images and modern formats.

Lazy loading below the first screen.

No autoplay video with sound.

Caching, compressed assets and minimal third-party scripts.

Server-side rendering or static generation for public content.

Initial homepage transfer target of approximately 2 MB or less, subject to design approval.

## 13.2 Accessibility

Target WCAG 2.2 Level AA. WCAG 2.2 is the current W3C Recommendation used in this specification. [2]

Keyboard-accessible navigation and visible focus.

Sufficient colour contrast.

Text alternatives for meaningful images.

Labels and clear errors for every form field.

Captions/transcripts for important video content.

Semantic headings and landmarks.

No information conveyed by colour alone.

Zoom and text resizing without loss of content.

## 13.3 Security

Security verification should be mapped to the OWASP Application Security Verification Standard, which provides a basis for testing web application technical security controls and secure-development requirements. [4]

HTTPS on all environments exposed to users.

Multi-factor authentication for administrators.

Role-based access control and strong password policy.

Rate limiting and brute-force protection.

Input validation, output encoding, CSRF protection and secure sessions.

Restricted file formats, size limits and malware scanning.

Content Security Policy and secure HTTP headers.

Dependency updates and vulnerability scanning.

Audit logs and separate development, staging and production environments.

## 13.4 Privacy

Privacy policy and cookie policy.

Consent checkbox on forms.

Defined retention period for inquiries.

Restricted access to personal data.

Process for correction and deletion requests.

No non-essential tracking before consent where consent is required.

Collect only data necessary for the stated inquiry.

# 14. Technical Architecture

The final platform should be selected according to the team’s maintenance capacity, not only its development preference. A technically elegant headless architecture is a poor choice if QOIM cannot maintain it after handover.

| Option | Components | Advantages | Risks / conditions |
| --- | --- | --- | --- |
| A. Headless | Next.js or Nuxt; Strapi or Directus; PostgreSQL; object storage/CDN | High performance, structured content, clean separation | Requires stronger DevOps and developer maintenance |
| B. Managed WordPress | Custom theme; multilingual plugin; limited vetted plugins; managed hosting | Lower operational complexity and familiar editing | Plugin discipline and security maintenance are essential |

Selection rule Use the headless option only if the development team will provide documented deployment, monitoring, backups and long-term maintenance. Otherwise, a carefully controlled custom WordPress implementation may be the lower-risk business choice.

## 14.1 Environments and infrastructure

Separate development, staging and production environments.

Domain and DNS controlled by QOIM, not solely by the contractor.

CDN and web application firewall where appropriate.

Authenticated SMTP or transactional email service.

Object/media storage with backups.

Documented deployment and rollback procedure.

# 15. Analytics and Reporting

| Event | Purpose | Minimum data |
| --- | --- | --- |
| Product view | Measure product interest | Product ID, name, language |
| Catalogue download | Measure commercial engagement | File, language, page source |
| Contact submission | Measure lead generation | Inquiry type and language; no message text in analytics |
| Distributor inquiry | Measure B2B conversion | Country, product interest |
| Phone / WhatsApp / email click | Measure contact intent | Page and channel |
| Map click | Measure visit/location interest | Page and language |
| Language switch | Understand language demand | From/to language and page |
| Video play | Measure media engagement | Video ID and page |

# 16. Content Governance and Publishing Workflow

Product information is regulated operational content, not ordinary marketing copy. Claims must be approved before publication and reviewed when recipes, packaging, certificates or shelf-life evidence change.

| Content type | Owner | Required approver |
| --- | --- | --- |
| Corporate identity and history | Management / communications | Director |
| Product composition, shelf life and storage | Technologist | Compliance reviewer / management |
| Certificates and laboratory documents | Compliance / quality | Director |
| President page | Communications | Director; source re-check before publication |
| News and media | Communications | Authorised manager |
| Legal policies | Management | Legal review where available |

# 17. Testing, Deployment and Operations

## 17.1 Required testing

Functional testing of all links, forms, filters, downloads and language switching.

Responsive testing on representative mobile, tablet and desktop sizes.

Cross-browser testing.

Accessibility review combining automated and manual keyboard/screen-reader checks.

Performance testing and image/network optimisation.

Security testing, dependency scan and configuration review.

Content and translation review by QOIM.

Backup and restoration test.

Email deliverability test for all forms.

## 17.2 Launch procedure

Content freeze and final approval.

Full staging backup.

DNS and SSL validation.

Production deployment and smoke test.

Search engine indexing controls removed only after approval.

Analytics verification.

Post-launch monitoring for forms, errors and uptime.

Rollback plan retained for the launch window.

## 17.3 Maintenance

Monthly dependency/CMS updates and security review.

Daily automated backups and periodic restore tests.

Quarterly accessibility and broken-link checks.

Monitoring of uptime, forms and email delivery.

Content review reminders for product and President information.

# 18. Implementation Schedule

| Period | Workstream | Exit criterion |
| --- | --- | --- |
| 29 June–3 July 2026 | Requirements confirmation, sitemap and content inventory | Signed scope and outstanding-input list |
| 6–17 July | Wireframes and visual design | Approved desktop and mobile design system |
| 13 July–7 August | Frontend, CMS and backend development | Core modules functional on staging |
| 20 July–14 August | Content writing, translation and photography | Approved draft content in three languages |
| 10–21 August | Product data entry and integrations | Products, forms, downloads and analytics configured |
| 17–28 August | QA, security, performance and mobile testing | Critical defects closed |
| 24–31 August | QOIM review and corrections | Formal pre-launch approval |
| 1–4 September | Soft launch | Production environment stable and monitored |
| 5–8 September | Final launch preparation | Launch checklist complete |
| 9 September | Public launch | Website publicly available |

Schedule dependency This timeline is feasible only if QOIM supplies approved legal details, contact information, product text, translations, photographs and the final President-page content on time.

# 19. Deliverables and Acceptance Criteria

## 19.1 Contractor deliverables

1. Requirements and final sitemap.

2. Wireframes and desktop/mobile UI designs.

3. Design system and reusable components.

4. Responsive multilingual website and CMS.

5. Product catalogue, President page, news/media and downloads.

6. Contact and distributor forms.

7. SEO, analytics, accessibility and security configuration.

8. Staging and production deployment.

9. Source code and repository access.

10. Administrator training.

11. Technical, deployment, backup and recovery documentation.

12. Warranty and maintenance terms.

## 19.2 Acceptance criteria

| Area | Acceptance requirement | Evidence |
| --- | --- | --- |
| Content | All approved pages and products available in three languages | Signed content checklist |
| Responsive design | No clipping or unusable controls on target viewports | Device/browser QA report |
| CMS | Authorised users can edit and publish without developer assistance | Client demonstration |
| Forms | Notifications, storage, validation and anti-spam work | Test submissions |
| President page | Official sources, disclaimer and external link included | Content approval |
| Performance | Targets substantially met or exceptions documented | Lighthouse and field-readiness report |
| Accessibility | WCAG 2.2 AA issues addressed or documented | Accessibility checklist/report |
| Security | Critical/high findings closed; secure configuration applied | Security test summary |
| Operations | Backups, monitoring and recovery documented and tested | Restore test and runbook |
| Ownership | QOIM receives source, credentials and administrative control | Handover certificate |

# Appendix A. Required Content Inputs from QOIM

| Input | Status | Required before |
| --- | --- | --- |
| Registered legal name format and registration details | Confirmed: QOIM; remaining details pending | Legal pages and launch |
| Registered address, TIN and official contacts | Pending | Contact/footer build |
| Approved logo files in vector and web formats | Partially available | Final visual design |
| Approved product names in three languages | Pending final compliance review | Product content entry |
| Ingredients, nutrition, shelf life and storage | Pending production/technical approval | Product publication |
| Final package net quantities and label artwork | Pending | Product photography and pages |
| Official President portrait/content approval | Pending official-source selection | President page publication |
| Factory and staff photography | Pending facility readiness | Final content |
| Certificates and public laboratory documents | Pending issuance | Downloads/compliance sections |
| Telephone, email, WhatsApp, working hours and map pin | Pending | Contact integration |
| Social media accounts | Pending | Header/footer and sharing |
| Domain and hosting ownership decision | Pending | Deployment |

# Appendix B. References

[1] Official website of the President of the Republic of Tajikistan: https://www.president.tj/

[2] W3C, Web Content Accessibility Guidelines (WCAG) 2.2: https://www.w3.org/TR/WCAG22/

[3] web.dev, Web Vitals and Core Web Vitals thresholds: https://web.dev/articles/vitals

[4] OWASP Application Security Verification Standard: https://owasp.org/www-project-application-security-verification-standard/

[5] Schema.org types and vocabulary: https://schema.org/

All time-sensitive official information, particularly the identity and title of the President and any certificates or product claims, must be re-verified immediately before publication.

# Approval

| Role | Name / signature | Date |
| --- | --- | --- |
| QOIM Director |  |  |
| Project Lead |  |  |
| Web Development Contractor |  |  |